NP CONNECT  |  MARKETING TOOLKIT

Project Scope Template

& Freelancer Playbook

Organize project details and create an easy process for working with internal teams and external partners. Find the right freelancer, know what to pay, say exactly what you need, and keep the project on track from the first email to the final file.

Here's a secret from someone who has hired a LOT of freelancers: when a project goes sideways, it's usually not the freelancer. It's the brief. "Make me a logo. Something cool. Kinda like Nike, but not." isn't a scope... it's a hostage situation. This playbook gives you the scope, the vetting checklist, the pricing ranges, the emails and the AI prompts so you get the work you pictured, on time and on budget.

## Pick your path

| The Quick Job Small project. Someone you've used before. 1. Fill out the One-Page Quick Brief at the very back. 2. Send it with the Kickoff email (Step 5). 3. Run the Wrap-up checklist when it's done (Step 7). | The Real Project Bigger budget, new freelancer or a team. 1. Get clear internally first (Step 1). 2. Find, vet and price your freelancer (Steps 2 and 3). 3. Fill out the full Project Scope (Step 4) and use the emails (Step 5). 4. Manage it with Steps 6 and 7. Let AI do the boring parts (Step 8). |
| --- | --- |

HOW TO READ THIS TEMPLATE [Text in green brackets] = fill this in. Gray italic text = examples from a made-up project. Read it, steal the format, then delete it.

PICKLE POINT "If you don't guide them, they'll do what's easiest. A bad brief costs more than a bad freelancer." Nick Packard

NP CONNECT  |  WHY IT MATTERS

# Freelancers are a big deal now

You're not "outsourcing" anymore. You're building a team without the payroll. Here's what that team looks like today.

| 1 in 4 U.S. skilled knowledge workers now freelance or work independently. That's more than 20 million people. Upwork Research Institute, Future Workforce Index, April 2025 | 54% of freelancers report advanced AI skills, compared with 38% of full-time employees. Upwork Research Institute, April 2025 | $2,000 The new 1099-NEC threshold for what you pay a contractor in 2026 (it was $600). Paperwork changed. Plan for it. IRS, One Big Beautiful Bill Act changes |
| --- | --- | --- |

WHAT THIS MEANS (IN PLAIN ENGLISH) The talent is out there. Designers, writers, developers, video editors, ads pros... for a project or for a few hours a month. Many of them are ahead of you on AI. Ask how they use it. It can save you money, and you'll want to know what you're paying for. The quality of the work depends on the quality of your direction. That's what the rest of this playbook fixes.

## Before, during and after: the whole process on one page

| Stage | What you do | Where it is |
| --- | --- | --- |
| Before | Get clear on what you need, decide who should do it, find and vet people, agree on price, write the scope, sign the paperwork. | Steps 1 to 4 |
| Kickoff | Send the scope, hold a 30 minute kickoff, share files and access, set the check-in rhythm. | Steps 4 to 6 |
| During | Weekly updates, clear feedback, handle scope changes in writing, deal with problems early. | Steps 5 and 6 |
| After | Collect every file, lock down access, pay, leave a review, debrief, add them to your bench. | Step 7 |

NP CONNECT  |  STEP 1

# Get clear before you hire anyone

Most freelancer problems start before the freelancer shows up. If you and your team can't agree on what "done" looks like, nobody you hire will either.

## Freelancer, agency, in-house or AI?

| Option | Best for | Watch out for | How you'll pay |
| --- | --- | --- | --- |
| Freelancer | One clear skill, a defined project, flexible help when you need it. | You're the project manager. One person means one point of failure (vacations, illness, ghosting). | Hourly, per project or a small monthly retainer |
| Agency | Several skills at once, ongoing campaigns, strategy plus execution. | Higher rates. A senior person sells it, a junior person might do it. Ask who's on your account. | Monthly retainer or larger project fees |
| In-house hire | Daily, ongoing work (30+ hours a week) that needs to know your business inside out. | Salary, benefits, payroll taxes, training, management time. | Salary plus 20% to 30% for benefits and taxes (rule of thumb) |
| You + AI tools | First drafts, simple graphics, internal docs, brainstorming. | Generic, off-brand results. Your time isn't free. Some things still need a pro. | Monthly subscriptions |

## Answer these before you talk to anyone

| What problem are we solving? | [The business problem, not the deliverable] Example: Our website looks dated and nobody books appointments from it. |
| --- | --- |
| What does "done" look like? | [Specific and measurable] Example: New homepage and 5 service pages, live, with online booking that works on phones. |
| Budget range | [$ to $] Example: $4,000 to $6,000 |
| Hard deadline (and why) | [Date + reason] Example: Live by March 1 for our spring promo. |
| Who approves the work? | [ONE name] Example: Dr. Kim (owner) |
| Day-to-day contact | [Name] Example: Jess, office manager |
| What we'll provide | [Content, photos, logins, brand files] Example: Logo files, photos, current copy, website login. |
| What happens after it's done? | [Who maintains it, updates it, pays for it] Example: Jess updates hours and promos. Freelancer on call at an hourly rate. |

## Who does what on your side

Even a team of two needs this. Write names, not departments.

| Role | What they do | Name |
| --- | --- | --- |
| Project owner | Makes sure it happens. Owns budget and timeline. | [Name] |
| Final approver | The ONE person who says yes. Not a committee. | [Name] |
| Point of contact | Answers the freelancer's questions within 1 business day. | [Name] |
| Content provider | Gets copy, photos and info to the freelancer on time. | [Name] |
| Access and tech | Grants logins (through a password manager) and removes them after. | [Name] |
| Finance | Collects the W-9, pays invoices on time, tracks totals for tax time. | [Name] |

ONE APPROVER. ONE. Feedback from five people with five opinions is how a 2 week project turns into a 2 month project (and a bigger invoice). Collect everyone's input internally, then ONE person sends ONE list of feedback.

NP CONNECT  |  STEP 2

# Find and vet the right freelancer

Good freelancers are busy, and great ones are booked. Start looking 2 to 4 weeks before you need someone, and vet them like you'd vet an employee... because for this project, they are one.

## Where to find them

| Where | Best for | Tips |
| --- | --- | --- |
| Referrals | Everything | The best source, period. Ask "Who have you hired twice?" not "Do you know a designer?" |
| LinkedIn | Marketing, writing, consulting, strategy | Check recommendations, recent posts and how they talk about clients. |
| Marketplaces (Upwork, Fiverr, Contra) | Defined projects, smaller jobs, testing someone new | Built-in payment protection and reviews. Keep the work and the payments on the platform. |
| Portfolio sites (Behance, Dribbble) | Design, illustration, branding | Look for work in your industry or style, not just pretty pictures. |
| Local groups, chambers, colleges | Photo, video, events, on-site work, interns | Great when they need to show up in person. |
| Industry communities | Niche specialists (dental marketing, B2B SaaS writers) | Slack groups, Facebook groups and associations. Specialists cost more and need less hand holding. |

## The vetting scorecard

Score your top 2 or 3 candidates from 1 (nope) to 5 (yes please). Anything under 35 out of 50 is a pass.

| What to check | What good looks like | Red flags | A | B |
| --- | --- | --- | --- | --- |
| Relevant work | Samples similar to your project, industry or style. | Only one style. Nothing like what you need. |  |  |
| Results | Can tell you what the work achieved, not just how it looked. | "Clients loved it!" and nothing else. |  |  |
| Reviews and references | Recent reviews, references who call you back. | No references. All reviews from years ago. |  |  |
| Communication | Clear, quick, asks good questions about YOUR goals. | Slow replies before you've even paid. Copy and paste answers. |  |  |
| Process | Explains steps, timeline, revisions and handoff. | "I just start and we'll see." |  |  |
| Pricing clarity | Written quote that says what's included and what's not. | Vague estimate. Won't put it in writing. |  |  |
| Availability | Realistic start date and hours per week for you. | Says yes to everything, instantly. |  |  |
| AI transparency | Tells you how they use AI and how they check it. | Dodges the question. Work reads like a robot wrote it. |  |  |
| Business basics | Contract, invoices, W-9, maybe insurance. | Wants cash, gift cards or payment off the platform. |  |  |
| Fit | Gets your brand, your humor and your customers. | You feel like you're bothering them. |  |  |
| TOTAL (out of 50) |  |  |  |  |

## Interview questions that actually tell you something

- Walk me through a project like this one. What was the goal, what did you do and what happened?

- What questions do you have about our business before you can quote this? (Good freelancers have a lot.)

- What's your process from kickoff to final files? Where do projects usually get stuck?

- How many revision rounds are included, and what counts as a revision?

- How do you like to get feedback? How fast do you need it to stay on schedule?

- What tools do you use, and do you use AI? For what, and how do you check it?

- What do you need from us to do your best work?

- What's included in your price, and what would cost extra?

- Who owns the final files, and will we get the editable source files?

- Tell me about a project that went wrong. What did you do about it?

## Check references (yes, really)

- What did they do for you, and would you hire them again?

- Did they hit deadlines and stay on budget?

- How were they when things changed or went wrong?

- Was there anything you had to manage more than you expected?

- On a scale of 1 to 10, how likely are you to recommend them? (Anything under 8, ask why.)

## Start with a paid test

Before you hand over a $10,000 website, pay for a small, real piece: one blog post, one social graphic, one landing page section, one hour of ads review. You'll learn more in one paid test than in three interviews. And never ask for free "spec" work. Good freelancers won't do it, and the ones who will are telling you something.

SCAM AND RED FLAG ALERT Wants to move off the platform or be paid in gift cards, crypto or wire transfers to someone else's name. Portfolio that isn't theirs. Run a reverse image search on a few samples (Google Lens works). Price way too good to be true for the scope. Somebody is cutting a corner, and it might be you. Asks for your passwords before there's a contract. Give access through a password manager or user accounts, never by email or text. Pressure to decide today. Real pros are fine with you taking a day.

NP CONNECT  |  STEP 3

# Pricing: what should this cost?

"How much is a website?" is like "How much is a house?" It depends. Here's how freelancers price, what's normal, and how to protect your budget.

## How freelancers charge

| Model | How it works | Best for | Watch out for |
| --- | --- | --- | --- |
| Hourly | You pay for time worked. | Fuzzy or changing scope, ongoing help, small tasks. | No ceiling. Add a "not to exceed" cap and ask for time reports. |
| Flat project fee | One price for a defined result. | Clear scope: a logo, a website, a video. | Scope creep. Anything not in the scope becomes a change order. |
| Monthly retainer | Set fee for set work or hours each month. | Social media, SEO, ads, ongoing content. | Unused hours that don't roll over. Know what you get each month. |
| Per deliverable / per word | Price per post, page, video or word. | Content, blogs, social graphics. | Paying for length instead of quality. |
| Day rate | A fixed price for a full or half day. | Photo and video shoots, workshops, on-site work. | Travel, editing and gear may be extra. |
| Value based | Price tied to the business value of the result. | Strategy, high stakes launches, experts. | Make sure the value (and how it's measured) is in writing. |

## Hourly rate ranges by role

Two columns because there are two very different markets. Global marketplaces include freelancers everywhere, at every level. Experienced U.S.-based pros cost more and usually need less hand holding.

| Role | Global marketplace (per hour) | Experienced U.S.-based (per hour) | Often priced as |
| --- | --- | --- | --- |
| Graphic designer | $15 to $35 | $50 to $125 | Per project |
| Logo designer | $15 to $30 | $50 to $150 | Per project |
| Web designer | $15 to $30 | $60 to $150 | Per project |
| WordPress developer | $15 to $28 | $60 to $150 | Per project or hourly |
| Copywriter | $19 to $45 | $50 to $150 | Per project |
| Content / blog writer | $15 to $40 | $40 to $100 | Per word or per post |
| Editor / proofreader | $15 to $40 | $35 to $75 | Hourly or per word |
| Social media manager | $14 to $35 | $35 to $85 | Monthly retainer |
| SEO specialist | $15 to $35 | $75 to $150 | Monthly retainer or project |
| Google / Meta ads | $15 to $40 | $60 to $150 | Monthly fee or % of ad spend |
| Email marketing | $15 to $40 | $50 to $125 | Project or retainer |
| Video editor | $10 to $60 | $40 to $100 | Per video or day rate |
| Photographer | $25 to $45 | $75 to $250 | Half day or day rate |
| Virtual assistant | $10 to $20 | $25 to $50 | Hourly or monthly block of hours |
| Bookkeeper | $11 to $25 | $35 to $75 | Monthly |
| Marketing strategist / consultant | $20 to $60 | $100 to $250 | Project or retainer |

Global marketplace = Upwork's published rate ranges (May 2026). Experienced U.S.-based = NP Connect ballpark from 2026 rate guides. Your city, industry and deadline will move these. Always get 2 or 3 quotes.

## Project cost ballparks

Rough ranges for common small business projects. These are ballparks, not quotes. Use them to sanity check a proposal, not to beat someone up on price.

| Project | Budget / marketplace | Experienced freelancer | What moves the price |
| --- | --- | --- | --- |
| Logo | $100 to $500 | $500 to $2,500 | Research, number of concepts, file package |
| Brand identity (logo, colors, fonts, guide) | $500 to $1,500 | $2,500 to $10,000 | Strategy depth, number of assets |
| Landing page | $300 to $1,000 | $1,000 to $3,500 | Copy included, forms, integrations |
| Small business website (5 to 10 pages) | $1,000 to $3,000 | $4,000 to $15,000 | Custom design, copywriting, ecommerce, SEO setup |
| Blog post (1,000 to 1,500 words) | $50 to $150 | $200 to $750 | Research, expertise, interviews, SEO |
| Social media management (per month) | $300 to $800 | $1,000 to $3,500 | Platforms, posts per week, replies, ads |
| Short promo video (60 to 90 seconds) | $300 to $1,500 | $2,000 to $8,000 | Shoot days, scripting, animation, music |
| Photo shoot (headshots or products) | $200 to $500 | $500 to $2,000 | Location, number of images, editing |
| Email newsletter setup + template | $200 to $500 | $750 to $2,500 | Automations, design, list migration |
| SEO audit | $150 to $500 | $1,000 to $3,500 | Site size, technical depth, action plan |
| Google or Meta ads setup | $200 to $750 | $750 to $2,500 + monthly management | Tracking setup, number of campaigns |
| Sales sheet or brochure | $100 to $300 | $300 to $1,500 | Copywriting, number of pages, print prep |
| Trade show booth graphics | $200 to $600 | $750 to $2,500 | Backdrop size, number of pieces |

## Money rules that protect your budget

- Pay in milestones. A 25% to 50% deposit, then payments tied to delivered work. Never 100% up front to someone new.

- Add a 10% to 15% buffer. Something always comes up. Usually it's your idea.

- Hourly? Set a cap. "Not to exceed 20 hours without written approval."

- Ask what's included. Revisions, stock photos, fonts, plugins, hosting, source files, rush delivery.

- Rush costs more. Rush fees of 25% to 50% are common. Planning ahead is cheaper than panic.

- Cheap gets expensive. Paying someone to redo bad work costs more than paying the right person once.

- Pay on time. Freelancers talk. Fast payers get priority (and better work).

TAXES AND PAPERWORK (THE BORING BUT IMPORTANT PART) Get a W-9 before the first payment. Every U.S. contractor. No exceptions. 1099-NEC: for payments made in 2026, you generally file one when you pay a contractor $2,000 or more in the year (up from $600). Payments made by credit card or through apps like PayPal are usually reported by the payment company instead. Contractor vs. employee: if you control when, where and how they work, they might legally be an employee. Let them run their own process. This is not tax or legal advice. Your accountant gets the final say.

NP CONNECT  |  STEP 4

# The Project Scope

This is the template. Fill it out for every project, then send it with your request for a quote or your kickoff email. Be as specific as possible. If you don't guide them, they'll do what's easiest... and "easiest" is rarely what you pictured.

Gray examples below are from a made-up project: Sample Co. Dental is refreshing its website homepage and 5 service pages.

## A. Project basics

| Project name | [Name] Example: Website refresh: homepage + service pages |
| --- | --- |
| Project type | [Website / content / design / video / ads / other] Example: Website design + copywriting |
| Prepared by + date | [Name, date] |
| Freelancer or partner | [Name, company, email] |
| Our point of contact | [Name, email, phone, best time to reach you] |
| Final approver | [ONE name] |

## B. Background and goal

| About us | [2 or 3 sentences: what you do, for who, what makes you different] Example: Family dental office in Brookfield since 2004. Known for gentle care and Saturday hours. |
| --- | --- |
| Website and social links | [URLs] |
| The goal | [What should this project DO? Be specific and measurable] Example: Double online appointment requests in 6 months (from 20 to 40 a month). |
| Audience | [Who is this for, and what do they care about?] Example: Busy parents within 15 minutes of the office who hate taking time off work. |
| Why now? | [What's driving the timing] Example: Spring promo starts March 1. Current site isn't mobile friendly. |
| What we're NOT trying to do | [Helps them avoid the wrong direction] Example: We're not trying to look like a big corporate chain. |

## C. Deliverables

List every single thing you expect to receive. If it's not on this list, assume it's not included.

| Deliverable | Specs / format | Qty | Due |
| --- | --- | --- | --- |

Example: Homepage design (desktop + mobile, in Figma) | 1 | Feb 6.   Service page copy (600 to 800 words each, Google Doc) | 5 | Feb 13.

## D. What's in, what's out

| In scope (included) | Out of scope (not included, or extra cost) |
| --- | --- |

Example: In: design, copy, booking button setup, 2 revision rounds. Out: new photos, blog posts, ongoing SEO, hosting changes.

## E. Brand and assets we'll provide

Have these ready before kickoff. Check what's included and note where they'll find it.

| Logo files (vector + PNG) | Brand guide: colors and fonts |
| --- | --- |
| Tone of Voice guide | Target Client Profile |
| Photos and video | Sales sheets, brochures, PDFs |
| Current copy and content | Examples we like (section F) |
| Logins, shared through a password manager | Other: [ ] |

All files are in: [link to shared folder]

## F. References and examples

Show, don't tell. Three examples with notes beat three paragraphs of description.

| Link | What we like about it | What to avoid |
| --- | --- | --- |

## G. Timeline and milestones

| Milestone | Owner | Date |
| --- | --- | --- |
| Kickoff call | [Both] | [Date] |
| Our content and assets delivered | [Us] | [Date] |
| First draft or concepts | [Freelancer] | [Date] |
| Our consolidated feedback | [Us, within 2 business days] | [Date] |
| Revisions | [Freelancer] | [Date] |
| Final approval | [Approver] | [Date] |
| All final files delivered | [Freelancer] | [Date] |
| Launch / go live | [Both] | [Date] |

## H. Revisions and approvals

| Revision rounds included | [Number] Example: 2 rounds per deliverable |
| --- | --- |
| Our feedback turnaround | [Business days] Example: 2 business days, or the timeline moves |
| Who gives feedback | [One person sends one consolidated list] |
| Revision vs. new request | [What counts as a change order] Example: Changes to approved work or anything not in section C = change order. |

## I. Budget and payment

| Pricing model | [Hourly / flat fee / retainer / per deliverable] Example: Flat fee |
| --- | --- |
| Total or estimate | [$] Example: $5,200 |
| Not to exceed (hourly) | [$ or hours] |
| Deposit | [% or $ + due date] Example: 50% to start |
| Milestone payments | [$ + what triggers them] Example: 25% at design approval, 25% at launch |
| Invoice terms + method | [Net 15 / Net 30, ACH, card] Example: Net 15 by ACH |
| Change requests billed at | [$ per hour or quoted per change] Example: $85 per hour, approved in writing first |

## J. Communication plan

| Main channel | [Email / Slack / Teams / project tool] Example: Email for decisions, Slack for quick questions |
| --- | --- |
| Check-ins | [How often + how long] Example: 15 minute call every Tuesday at 10 AM |
| Status updates | [When + what's in them] Example: Every Friday: done, next, blockers, hours used |
| Response time | [Both directions] Example: Within 1 business day |
| File sharing | [Folder link] |
| Time zone + working hours | [Theirs and yours] |
| Urgent issues | [Who + how] Example: Call or text Jess |

## K. Ownership, legal and AI

| Who owns the final work | [Usually: we own all final deliverables after final payment] |
| --- | --- |
| Source files | [Editable files delivered? Which formats?] Example: Figma file, Google Docs, all exported images |
| Confidentiality / NDA | [Required? Signed?] |
| AI use | [What's OK, what's not, and what must be disclosed] Example: OK for research and first drafts. Tell us what was AI generated. No patient or client info in public AI tools. A human reviews everything. |
| Portfolio use | [Can they show this work? When?] Example: Yes, after launch |
| Paperwork | [W-9 received / contract signed / insurance] |

## L. Success and what happens after

| How we'll measure success | [The numbers we'll check, and when] Example: Appointment requests per month, checked at 30, 60 and 90 days. |
| --- | --- |
| After launch | [Maintenance, training, ongoing work] Example: 30 minute training for Jess. Small fixes free for 30 days. |

NP CONNECT  |  STEP 4 ADD-ON

# Content brief: blogs, articles and guides

Hiring a writer? Add this to the scope. The more specific you are, the better the content. Let the writer get inside your head.

| Title | [Working title] |
| --- | --- |
| Overall theme | [What will the reader learn or be able to do? State the value. Be specific.] |
| Audience | [Who it's for, and why they'd read it] |
| Our goal | [Leads, rankings, sales enablement, education... list them] |
| Keywords and questions | [10 to 20 keywords, plus the real questions people ask (check Google's "People also ask" and ask AI tools)] |
| Length | [Word count range] |
| Sources | [What kind of sources are OK (and not OK)? Do you want stats, interviews, quotes?] |
| Website and reference links | [Our site, social links, articles we like] |
| Attachments | [Sales sheets, logos, brand guide, past posts we liked] |
| Project totals | Due date: [ ] Revisions: [ ] Cost: [ ] Words: [ ] Keywords: [ ] Resource links: [ ] |

## Content outline

| Section | Name of section | What should be in it (the more detail, the better) |
| --- | --- | --- |
| 1 | [Name] | [Key points, examples, stories, data, links] |
| 2 | [Name] | [Key points, examples, stories, data, links] |
| 3 | [Name] | [Key points, examples, stories, data, links] |
| 4+ | [Name] | [You get the point] |

## Write for people, Google AND AI search

- Answer the main question in the first two sentences. AI tools and Google both pull from clear, direct answers.

- Use real examples, real numbers and real opinions. That's what AI can't fake and readers actually remember.

- Add a short FAQ at the end with the questions customers really ask.

- Link to sources for any stat. No source, no stat.

- Write like we talk (send them your Tone of Voice guide).

- Tell them your AI policy: is a human-written draft required, or is an AI-assisted draft OK if it's heavily edited?

NP CONNECT  |  STEP 5

# Copy and paste: messages for every stage

Fill in the [brackets], adjust to sound like you, and send. Clear, kind and specific wins every time.

BEFORE THE PROJECT

1. REACHING OUT TO A FREELANCER When you've found someone you want to talk to. Subject: [Project type] project for [your company] Hi [Name], I found your work through [where] and loved [specific project]. We're [one line about your business] and we're looking for help with [project] in the next [timeframe]. Our budget is roughly [range] and we'd like it done by [date]. Are you taking on new projects? If so, I'd love to send over a short scope and set up a 20 minute call. Thanks, [Your name]

2. REQUEST FOR A QUOTE Send with your filled-in Project Scope. Subject: Scope + quote request: [Project name] Hi [Name], thanks for the call. I've attached our project scope with the goal, deliverables, timeline and what we'll provide. Could you send a quote by [date] that includes: your price and how you charge, what's included (revisions, source files), a rough timeline, payment terms, and anything you need from us? If you see something missing or unrealistic in the scope, please tell me. I'd rather know now. Thanks, [Your name]

3. SAYING "NOT THIS TIME" Be kind. You might hire them next time, and they talk to other freelancers. Subject: Thank you: [Project name] Hi [Name], thank you for the time and the thoughtful proposal. We've decided to go with someone whose [experience / timing / budget] is a closer fit for this project. I really liked [something specific], and I'd love to keep you in mind for future work. Thanks again. [Your name]

4. YOU'RE HIRED + KICKOFF Put every key detail in one place. This becomes the email everyone searches for later. Subject: Let's go: [Project name] kickoff Hi [Name], we're excited to work with you! Here's everything in one place: Scope: [link] ¦ Files and brand assets: [link] ¦ Contract + deposit: [sent / paid] Kickoff call: [date, time, link] ¦ Point of contact: [name, email, phone] ¦ Final approver: [name] Check-ins: [day + time]. Status updates: [when]. Our feedback turnaround: [X business days]. First milestone: [deliverable] by [date]. Please send your W-9 before your first invoice. Questions? Just ask. Thanks!

DURING THE PROJECT

5. WEEKLY STATUS UPDATE (SEND THIS TO YOUR FREELANCER TO USE) Ask them to send this every [Friday]. Takes 5 minutes, saves hours. Subject: [Project name] update: week of [date] Done this week: [list] Next week: [list] Need from you: [questions, files, approvals + by when] Hours used / budget: [X of Y hours] or [on track / at risk] Risks or blockers: [anything that could affect the deadline]

6. GIVING FEEDBACK One list, from one person, sorted by priority. Subject: Feedback round [1 / 2]: [Deliverable] Hi [Name], thanks for this! Overall: [what's working and should NOT change]. Must change: 1. [Specific change] because [why]. 2. [Specific change] because [why]. Nice to have (only if it doesn't blow the timeline): [list]. Questions: [anything you're unsure about]. This is round [1] of [2]. Can you send the next version by [date]?

7. SOMETHING CHANGED (SCOPE CHANGE) For the "oh, and can you also..." moments. Get it in writing before work starts. Subject: Change request: [Project name] Hi [Name], we'd like to add [new request]. I know this wasn't in the original scope. Can you tell me how it affects the price and timeline? Please don't start on it until we've approved the change in writing. Thanks!

8. MISSED DEADLINE OR A CONCERN Calm, specific and focused on getting back on track. Send within 24 hours of the miss. Subject: Checking in: [Deliverable] due [date] Hi [Name], I didn't see [deliverable], which was due [date]. Is everything OK? We need it by [new date] to keep [launch / event] on track. Can you confirm that works, or tell me what's blocking you so we can solve it together? Please reply by [date/time].

AFTER THE PROJECT

9. FINAL APPROVAL + FILE HANDOFF Make sure you actually have everything before the final payment. Subject: Approved! Final files for [Project name] Hi [Name], we're officially approving [deliverable]. Thank you! Before the final invoice, please send: all final files, editable source files ([formats]), fonts / licenses / stock photo receipts, and any logins or accounts you created for us (in our name). Upload to [folder link]. Once we've got them, we'll pay the final invoice within [X] days.

10. THANK YOU + REVIEW Reviews are currency for freelancers. Pay them in it. Subject: Thank you, [Name] Hi [Name], thank you for [specific result]. Working with you was [specific]. I left you a review on [platform / LinkedIn]. Two quick questions for us: what could we have done to make your job easier, and would you be open to working together again on [future project]?

11. ENDING IT (WHEN IT'S NOT WORKING) Professional, short, no drama. Check your contract's termination terms first. Subject: [Project name]: ending our agreement Hi [Name], after [missed deadlines / quality concerns we discussed on date], we've decided to end the project as of [date]. Per our agreement, we'll pay for work completed through today: [$ / details]. Please send all files and work in progress to [folder link] by [date], and we'll remove your access to [accounts]. Thank you for your work on this.

NP CONNECT  |  STEP 6

# During the project: keep it on the rails

## The 30 minute kickoff call

- Intros and roles (3 min): who's who, who approves, who to call.

- Goal and audience (5 min): why this matters to the business.

- Walk the scope (8 min): deliverables, what's in and what's out.

- Timeline and milestones (5 min): especially YOUR due dates for content and feedback.

- Communication plan (3 min): channel, check-ins, status updates.

- Access and assets (3 min): what they have, what they still need.

- Questions and concerns (3 min): ask "What could slow this down?"

## The communication rhythm

| When | What happens | Who |
| --- | --- | --- |
| Day 1 | Kickoff call, shared folder, access granted, first milestone confirmed. | Both |
| Every week | Status update: done, next, needs, hours used, risks. | Freelancer |
| Every milestone | Review and ONE consolidated feedback list within the agreed turnaround. | You |
| Any time | Blockers raised within 1 business day. No surprises on deadline day. | Both |
| The end | Final review, files handed off, access removed, debrief. | Both |

## How to give feedback freelancers love

- Start with what's working so they don't accidentally change it.

- Be specific. "Make it pop" means nothing. "Make the headline bigger and the button our green" means everything.

- Say why. "Our customers are older, so the text needs to be bigger" helps them make better choices next time.

- Sort it: must change vs. nice to have.

- Show, don't type. A 2 minute screen recording (Loom or similar) or a marked-up screenshot beats a 6 paragraph email.

- One voice. Collect everyone's input internally, then one person sends one list.

- Respect the rounds. If you're on round 4 of 2, the problem might be the scope, not the freelancer.

## Handling scope creep

Scope creep is when "one more little thing" turns into a second project. It's usually not malicious. It's usually you. Here's the fix:

- Check the request against section C and D of your scope.

- If it's new, send the scope change email (template 7).

- Get the new price and date in writing before work starts.

- Update the scope document so everyone's working from the same version.

## When it's going sideways

| The warning sign | What to do |
| --- | --- |
| Missed a check-in or slow replies | Friendly nudge. Ask if the schedule still works for them. |
| Missed a deadline | Call them. Ask what's blocking. Agree on a new date in writing (template 8). |
| Quality is way off | Compare it to the scope and examples. Give specific feedback. Ask what they need from you. |
| Same problem twice | Have the honest conversation. Write down what has to change and by when. |
| Ghosted for 5+ business days | Final written notice with a reply-by date. |
| Still nothing | End it per your contract (template 11). Pay for completed work, collect files, remove access. |

NP CONNECT  |  STEP 7

# After the project: wrap it up right

The last 10% is where most businesses get burned. The freelancer disappears and so does the only copy of your logo file. Don't skip this.

## Wrap-up checklist

| Task | Done |
| --- | --- |
| All final files received, including editable source files (not just PDFs and JPGs) |  |
| Fonts, stock photo and plugin licenses transferred to your name (or receipts saved) |  |
| Files saved to YOUR shared drive (not just their Dropbox link that expires) |  |
| Domains, hosting, ad accounts and tools are in YOUR business name |  |
| Their logins removed or passwords changed |  |
| Final invoice paid on time |  |
| W-9 on file and total paid this year tracked (for the 1099 check) |  |
| Review or LinkedIn recommendation left for them |  |
| 15 minute post-project review done (below) |  |
| Added to your freelancer bench (below) |  |

## 15 minute post-project review

| What went well (keep doing) | What didn't (fix next time) | What we'll change in our next scope |
| --- | --- | --- |

## Your freelancer bench

Keep a short list of people you'd hire again. When something urgent comes up, you'll have someone in 5 minutes instead of 5 days.

| Name | Skill | Rate | Rating (1 to 5) | Last project | Hire again? |
| --- | --- | --- | --- | --- | --- |

BUILD A BENCH, NOT A PHONE BOOK The best freelancer relationships get better every project. They learn your brand, your customers and your quirks. Pay on time, give clear feedback, send referrals their way and you'll get priority when it counts.

NP CONNECT  |  STEP 8

# Use AI to scope, vet and communicate

AI won't pick your freelancer for you, but it will write the scope from your messy notes, spot the holes in a proposal and turn "make it pop" into feedback a human can use. Copy, paste, fill in the [brackets].

| When you want to... | Copy this prompt |
| --- | --- |
| Turn messy notes into a scope | Here are my notes for a project: [paste notes or a voice memo transcript]. Turn this into a project scope with: goal, audience, deliverables (with specs and quantities), what's in scope, what's out of scope, timeline with milestones, revision rounds, budget and communication plan. Ask me about anything that's missing or unclear. |
| Find the holes in your scope | Act as an experienced freelance [designer / developer / writer]. Read this project scope: [paste]. What's unclear, missing or likely to cause scope creep? What questions would you ask before quoting? What would you assume if I didn't answer? |
| Write a job post | Write a job post for a freelance [role] for this project: [paste scope summary]. Include the goal, deliverables, timeline, budget range, the skills and experience we need, and 3 questions applicants must answer in their reply (so we can spot copy and paste proposals). |
| Vet a portfolio | I'm hiring a [role] for [project]. Here's their portfolio and profile: [paste text or links]. Based on what's here, how relevant is their experience to my project? What's strong, what's missing, and what should I ask them in the interview? |
| Compare proposals | Here are [3] proposals for the same project: [paste]. Compare them in a table: price, pricing model, what's included, what's NOT included, timeline, revisions, payment terms, ownership of files and red flags. Then tell me which questions to ask each one before I decide. Don't pick for me. |
| Prep for the interview | I'm interviewing a freelance [role] for [project]. Give me 10 interview questions that reveal their process, communication style, reliability and AI use, plus what a great answer and a red flag answer sound like for each. |
| Check a contract | Review this freelance contract: [paste]. In plain English, list what it covers and flag anything missing or risky for me as the client: ownership of work, source files, payment terms, revisions, termination, confidentiality, AI use, deadlines. This is not legal advice; I'll have a lawyer review anything important. |
| Translate your feedback | Here's my gut reaction to a [design / draft]: [paste your messy thoughts]. Turn it into clear, kind, specific feedback for the freelancer. Sort it into: keep, must change (with the reason) and nice to have. |
| Handle a tricky email | Help me write a [scope change / missed deadline / ending the project] email to a freelancer. Situation: [details]. Keep it calm, specific and under 150 words. Protect the relationship if possible. |
| Check the work against the scope | Here's our project scope: [paste] and here's what was delivered: [paste or describe]. Make a checklist of every deliverable and requirement in the scope and mark each one as delivered, partly delivered or missing. |
| Meeting notes to action items | Here's the transcript of our project call: [paste]. List decisions made, action items (who, what, by when) and open questions. Format it as an email I can send to everyone on the call. |
| Write the review | Help me write a short, specific review for a freelancer who [what they did and the result]. Mention [communication / quality / speed]. Under 80 words. Sound like a real person. |

SET AN AI POLICY FOR YOUR PROJECTS Decide what's OK. AI for research, outlines and first drafts? Fine. AI-generated logo you want to trademark? Talk about it first. Ask them to disclose it. You should know what you're paying for. Put it in section K of the scope. Protect private info. No customer data, passwords or confidential numbers in public AI tools. Not you, not them. Ownership gets weird with AI. The U.S. Copyright Office has said material generated entirely by AI, without enough human authorship, can't be copyrighted. For your logo, brand and key content, you want a human doing the creative work. A human checks everything. AI is confident, fast and sometimes completely wrong.

PICKLE POINT "Treat freelancers like partners, not vending machines. You'll get partner-level work." Nick Packard

MORE TOOLS FROM THE BOOK Picklefarts: Stupid Ideas. Smart Marketing. Your freelancer will do better work with a Tone of Voice guide, a Target Client Profile and a Project Timeline in hand. Grab them all, free, at nickisatool.com. Free tools: nickisatool.com Free marketing assessment: nickpackard.com/pickle-farts-np

SOURCES

Upwork Research Institute, Future Workforce Index (April 2025): investors.upwork.com

Upwork, hourly rates by skill (May 2026): upwork.com

Patriot Software, 1099 threshold increase to $2,000 for 2026: patriotsoftware.com

U.S. Copyright Office, Copyright and Artificial Intelligence reports: copyright.gov

Quick Brief: [Project name]

For small jobs and freelancers you've worked with before. Fill it out, attach it to the kickoff email, done.

| THE GOAL What should this DO? [Goal] | AUDIENCE Who is it for? [Audience] | DELIVERABLES Every single thing, with specs 1. [Deliverable + specs] 2. [Deliverable + specs] 3. [Deliverable + specs] | DUE DATES First draft: [date] Our feedback: [date] Final: [date] |
| --- | --- | --- | --- |
| IN SCOPE [Included] | OUT OF SCOPE [Not included] | WE'LL PROVIDE Files are in: [link] [Logo, photos, copy, logins...] | EXAMPLES Like / avoid Like: [link + why] Avoid: [link + why] |
| BUDGET + PAYMENT Price: [$] Model: [flat / hourly cap] Terms: [deposit, Net 15] | REVISIONS + APPROVAL Rounds: [2] Approver: [ONE name] Feedback in: [2 days] | COMMUNICATION Channel: [email / Slack] Updates: [every Friday] Contact: [name, phone] | OWNERSHIP + AI We own: [final + source files] AI use: [OK for / disclose] Portfolio: [yes after launch / no] |
| BEFORE YOU HIT SEND Goal is specific Every deliverable listed Dates for BOTH sides One approver named Files shared Price in writing |  |  |  |